## Slide 1: Integrated Natural Resource Management in the Baikal Basin Transboundary Ecosystem Russian Federation and Mongolia
Kirk BAYABOS
Baikal Project
financial results
2012-2015
Fourth Steering Committee Meeting, 29 July 2015 Tankhoi, Russia

## Slide 2: Project Summary
96 activities were under implementation.
The project took part in 124 events.
Moreover 230 media sources have published information about project activities.
2012 year budget of the Project was realized by 95 %.
2013 year budget of the Project was realized by 99 %.
2014 year budget of the Project was realized by 96 %.
2015 year budget of the Project was realized by 56 %.
The Project web-site works in Russian, Mongolian and English.

## Slide 3: Total 2014 expenditure by outputs
Outcome 1 - BUDGET: $ 109 425 EXPENDITURE: $109 496,91
Outcome 2 - BUDGET: $184 500 EXPENDITURE: $157 992,46
Outcome 3 - BUDGET: $623 080 EXPENDITURE: $600 762,1
Management - BUDGET: $ 112 877.85 EXPENDITURE: $ 112 877.85

## Slide 4: Total 2014 expenditure by account
Budget Description | Expenditure 2014 (USD)
International Consultants | $ 24 387,09
Local consultants | $ 187 848,04
Contractual Services | $ 555 246,98
Travel | $ 81 580,58
Contractual Services - Staff | $ 95 636,44
Other (print, trainings, communication and etc) | $ 36 430,19
Grand Total: | $ 981 129,32

## Slide 5: Total 2014 expenditure by focal areas
Focal area | Expenditure 2012 (USD)
Biodiversity (Russia) | $490 564,66
International Waters (Mongolia) | $269 810,57
International Waters (Russia) | $220 754,09
Grand Total: | $ 981 129,32

## Slide 6: Total 2014-2015 expenditure
Project Outcomes |  | Total budget (USD) | Expenditure 2011+2012 | Expenditure 2013 | Expenditure 2014 | Expenditure 2015 – by now | Budget balance
Outcome 1: Strategic policy and planning framework |  |  |  |  |  |  | 
 | $ 917 930.00 |  | $ 486 312.97 | $ 292 882.27 | $ 109 496.91 | $ 26 445.32 | $ 2 792.53
Outcome 2: Institutional Strengthening for IWRM. |  |  |  |  |  |  | 
 | $ 751 534.00 |  | $ 242 852.27 | $ 218 659.92 | $ 157 992.46 | $ 71 123.39 | $ 60 905.96
Outcome 3: Demonstrating methods and approaches for water quality and biodiversity mainstreaming. |  |  |  |  |  |  | 
 | $1 844 174.00 |  | $ 202 329.09 | $ 517 112.47 | $ 600 762.1 | $ 296 207.51 | $ 227 762.83
Project Management |  |  |  |  |  |  | 
 | $ 384 362.00 |  | $ 102 990.12 | $ 98 744.84 | $ 112 877.85 | $ 26 671.12 | $ 43 078.07
TOTAL | $3 898 000.00 |  | $1 034 484.45 | $1 127 399.5 | $ 981 129.32 | $ 420 447.34 | $ 334 539.39

## Slide 7
Thank you for your attention
http://baikal.iwlearn.org